| Document Title: | Payment Scheme in Redrock |
| --- | --- |
| Document Number: | SCD-PSP-PRT-GL-006 |
| Revision Number: | 01 |
| Prepared by: | Shellame Palaganas – Senior Manager, FF&E & Renovation, Procurement and Strategic Planning |
| Reviewed by: | Revelina Basada - Manager, QMS Strategic Planning & Execution |
| Approved by : | Ricardo Aguas Jr. - VP, Supply Chain, Procurement and Strategic Planning |
| Effectivity Date: | April 29, 2021 |

- REFERENCE SOP: Source to Procure (SCD-PSP-PRT-OP-001)

- DEFINITION OF TERMS:

  - Purchase Requisition (PR) - One of the documents that, once approved, initiates Procurement to execute the purchasing process.

  - Purchase Order (PO) - Document issued by the Company to its selected/awarded supplier for the supply of required goods / services indicating the full breakdown of the purchase to be made and all other commercial terms and specifications / scope of work.

  - Advance payment- also known as down payment, is a type of payment made to vendor for a good or a service before client actually receive it. Advance payments are sometimes required by vendors as protection against nonpayment, or to cover the vendor's out-of-pocket costs for supplying the service or product.

  - Progress Billing - is an invoice that is intended to obtain payment from a customer for that portion of a project that has been completed to date. These billings are commonly issued when a project has a long duration, so that the contractor can obtain sufficient funding to support its operations in the interim.

  - Retention - is essentially money promised that is held back by the client to ensure themselves against contractor failure. Usually, retention is set at 10% of the total work value. That money is deducted from payments made to the contractor, and shall be paid by the client after defects liability period of 1 year from completion date. During the defects liability period, Contractor assumes the responsibility to undertake the repair of any damage to the Works at his own expense.

  - Procurement - refers to the responsible procurement representative handling a project. He or she is responsible for the procurement project from sourcing to payment of goods/services.

  - Business Unit - refers to the party within the Company who has a need for the goods and/ or services being requested to be purchased

- RESPONSIBILITY:

  - Procurement

    - Sources and procures products and services per requestor’s requirements

    - Procurement assesses if the product or services offered by the vendor is align with the requestors needs.

    - Negotiates commercial terms with the suppliers and is responsible for ensuring that the winning bidders are accredited.

    - Updates the purchase order to reflect Advance Payment, Progress Billing, or Retention.

    - Forwards the document to receiving team for posting of advance payment or retention line items.

    - Raises a request to receiving for posting of any (+/-) payment scheme line item.

    - Responsible for updating the purchase order, should ther be any changes that happen in payment scheme.

  - Requestor / Business Units (BU)

    - Resposible for raising a Purchase Request in the Redrock system.

  - Receiving

    - Responsible for receiving Purchase Order in Procurement system.

    - Ensures that posting of advance payment, progress billing, or retention is aligned with the invoice from the vendor.

    - Raises any concern to procurement with regards to discrepancy of invoices and PO line items.

    - Responsible in handling over all relevant documents of PO to cost management.

  - Cost Management

    - Responsible for processing the invoice in the procurement system and transmits all supporting documents to Accounts Payable team.

    - Responsible for processing of invoice for advance payment line items ensuring that PO and Invoices amounts are the same and correct.

  - Accounts Payable

    - Responsible for processing purchase order (PO) payment in Microsoft AX dynamics system.

- GUIDELINES:

  - Processing to Redrock

    - Buyer shall add two lines for payment terms in the PO; One (1) with positive quantity and another one (1) with negative quantity.

Refer to SCD-PSP-PRT-WI-011 Purchase Order Creation with Advance Payment

    - Line amounts for payment are manually inputted in the PO.

    - Multiple pairs of advance payment lines are added to the PO if multiple payments are required. To illustrate, if a PO’s payment terms is 30% deposit, 50% progress billing, 10% upon completion of delivery, and 10% retention, the PO will have additional 6 lines for advance payments:

- (+) advance payment – for 30% deposit

- (-) advance payment – to offset the 30% deposit

- (+) advance payment – for 50% progress billing

- (-) advance payment – to offset the 50% progress billing.

- (+) advance payment – for 10% retention fee

- (-) advance payment – to offset the 10% retention fee

  - Advance Payment

    - Buyer receives the Sales Invoice, bonds policy w/ OR (if applicable) and insurance policy w/ OR (if applicable) from vendor and sends an email to Receiving team to receive the positive (+) advance payment line item.

    - In case of vendors residing overseas, a soft copy of the sales invoice is acceptable to continue processing the advance payment. However, the original, hard copy should be couriered right away. Failure to submit the original, hard copy of sales invoice may delay the processing of the next payment scheme.

    - Sales invoice for advance payment must exactly match the advance payment amount stated in the PO.

    - Upon first shipment from vendor, the negative (-) advance payment amount is received by Receiving team in the procurement system. Receiving of goods is processed as usual.

  - Progress Billing

    - Buyer validates vendor’s claim for progress billing (if correct as reflected in PO payment terms) and advises vendor to forward Sales Invoice (corresponding to % completed/to be claimed) together with the Accomplishment Report (reflecting % completed/to be claimed) to BU for their review and approval. Once approved, BU to forward documents to Receiving to release (+) progress billing line item.

    - Upon project completion (applicable for renovation projects), BU receives Sales Invoice (corresponding to the remaining % representing the 100% completion of the project). Together with the Sales Invoice and Accomplishment Reports, a Taking-Over Certificate (certifying project completion) signed by the BU can be released. This is to be forwarded to Receiving to receive (+) advance payment line item.

    - In case of vendors residing overseas, a soft copy of the sales invoice is acceptable to continue processing the advance payment. However, the original, hard copy should be couriered right away. Failure to submit the original, hard copy of sales invoice may delay the processing of the next payment for, e.g. progress billing or final payment.

    - Sales invoice for Progress Billing must exactly match the advance payment amount stated in the PO.

  - Retention

    - Buyer receives the Sales Invoice from Vendor and signed Performance Certificate from BU One year after Project Completion.

    - The (-) retention line item must be posted upon completion of the service, only the (+) retention line item shall remain as open in the PO.

    - Buyer sends email to Receiving team to receive the positive (+) Retention line item.

    - Duly signed Performance Certificate should be dated NOT earlier than 1 year after project completion date

    - In case of vendors residing overseas, a soft copy of the sales invoice is acceptable to continue processing the advance payment. However, the original, hard copy should be couriered right away.

    - Sales invoice for Retention must exactly match the advance payment amount stated in the PO.

  - Handling of Documents

    - After receiving the positive (+) advance payment line item, Receiving team hands over all the relevant documents to cost management.

    - Cost Management shall process the invoice in the procurement system and transmits all supporting documents to Accounts Payable team.

    - Accounts Payable shall process purchase order (PO) payment in Microsoft AX dynamics system

- REVISION HISTORY:

| Revision No. | Effective Date | Reason of Revision | Prepared by | Reviewed by | Approved by |
| --- | --- | --- | --- | --- | --- |
| 00 | March 15, 2021 | Initial | S. Palaganas | R.O. Basada | R.B. Aguas Jr. |
| 01 | April 29, 2021 | - Change of Document Number from SCD-PSS-PRT-GL to SCD-PSP-PRT-GL | S. Palaganas | R.O. Basada | R.B. Aguas Jr. |

| Prepared by: __________________________ Shellame P. Palaganas Senior Manager, FF&E & Renovation, Procurement and Strategic Planning | Reviewed by: _________________________ Revelina O. Basada Manager, QMS and Strategic Planning / Execution | Approved by: _________________________ Ricardo B. Aguas Jr. VP, Supply Chain Procurement and Strategic Planning |
| --- | --- | --- |